1. Executive Summary

1.1 Background

Scib Nigeria and Co. Ltd currently operates without a centralized and fully integrated Customer Relationship Management platform. Client, prospect, policy, premium, and claims information are stored across emails, spreadsheets, shared folders, and disconnected systems, resulting in operational inefficiencies and limited strategic visibility.

To address these gaps, Scib intends to acquire and implement a secure, scalable, enterprise grade CRM solution that will serve as the Single Source of Truth for all client lifecycle data, from prospecting to renewal and claims management.

The proposed CRM platform is expected to support operational efficiency, enhance compliance capabilities, enable data-driven insights, and improve client engagement, subject to proper implementation, configuration, and user adoption

1.2 Problem Statement

The absence of a centralized CRM system has resulted in the following challenges:

| Problem Area | Comments |
| --- | --- |
| Data & Visibility Gaps | - No centralized client and prospect database - Fragmented client and policy information across multiple unintegrated repositories - Limited management dashboards and real time analytics - Low visibility into cross sell and up sell opportunities - No opportunity to develop a customer life cycle plan - Increased data security and compliance vulnerabilities |
| Operational Inefficiencies | - Inefficient prospect and pipeline management - Manual SLA tracking and follow up processes - Absence of automated renewals, reminders, and internal workflows - Manual reporting and inconsistent performance tracking - Difficulty tracking complaints and claims lifecycle end to end - Inefficiencies in managing relationships with insurers and reinsurers - Lots of approval bottlenecks to go through - Slow decision and poor decision making - Inability to effectively deploy descriptive and predicative analytical tools in operations |
| Service & Experience Risks | - Inconsistent client service experience - Delays in response and service turnaround time - Lack of structured journey tracking across client touchpoints - Limited engagement monitoring and proactive alerts |
| Compliance & Governance Constraints | - Inefficient regulatory and audit documentation processes - Weak audit trail visibility - Manual compliance tracking for NDPR, AML and KYC obligations - Requested Regulatory documents may be frustrating for a new client who may start looking for other brokers with less stringent requirements |

These challenges limit operational efficiency, reduce growth velocity, increase compliance risk, and constrain management decision making.

1.3 Strategic Intent

The objective of this initiative is to implement a secure and integrated CRM platform to centralize customer and prospect data, enhance pipeline management, automate workflows, improve client engagement, and provide operational insights. The CRM will integrate with core broking, analytics, and compliance systems to support policy management, reporting, regulatory compliance, and advanced analytics capabilities. The objective of this initiative is to implement a secure, intelligent, and integrated CRM platform that will:

- Centralize all customer, prospect, policy, premium, claims, and engagement data

- Standardize prospect management and pipeline governance

- Automate workflows, reminders, renewals, and SLA tracking

- Deliver real time dashboards and advanced analytics

- Strengthen regulatory compliance and audit readiness

- Improve response time and service consistency

- Enhance collaboration across departments

- Enable predictive insights for retention, risk, and portfolio optimization

- Deliver A Customer Service Plan for each client

- Support AI and Machine Learning readiness

- Provide scalability to support at least 3x business growth

2. Strategic Business Objectives

The CRM system shall  support the following enterprise objectives:

- Single Source of Truth: Establish a centralized and controlled repository for all client lifecycle data including prospecting, onboarding, policy management, SLA contracts and other service commitments, premium tracking, claims administration, complaints, and renewals.

- Operational Excellence:

  - Streamline end to end workflows

  - Automate task allocation, follow ups, and escalation

  - Reduce manual interventions

  - Improve turnaround time across service units

  - Improved opportunity for application of data analytics in client servicing

- Revenue Optimization

  - Structured pipeline management

  - Sales conversion tracking

  - Cross sell and up sell opportunity identification

  - Portfolio profitability analytics

- Predictive & Prescriptive Insights

  - Advanced reporting dashboards

  - Risk and retention analytics

  - Predictive renewal probability scoring

  - Client segmentation and engagement scoring

- Regulatory & Audit Compliance

  - NDPR compliant data governance controls

  - AML and KYC workflow integration

  - Tamper proof and permanent audit trail for all client updates

  - Audit ready documentation and compliance reporting

- Customer Experience Excellence

  - End to end journey tracking

  - Structured complaints and claims visibility

  - Real time engagement alerts

  - Standardized service protocols across departments

  - Reward consideration (Loyalty Management)

  - Customer Surveys

  - AI-driven personalisation

- Collaboration & Governance

  - Cross departmental workflow integration

  - Role based access controls

  - Management dashboards with performance KPIs

  - Clear accountability and departmental SLA monitoring

- Scalability & Innovation Readiness

  - Modular architecture for integration with ERP, Core Broking Application, and future digital platforms

  - API driven integration capabilities

  - AI and Machine Learning enablement

  - Cloud scalability to support projected business expansion

3. Expected Strategic Outcomes

Upon successful implementation, the CRM platform will deliver:

- Improved client retention and engagement

- Faster response and service turnaround time

- Increased sales conversion rates

- Improved compliance posture and reduced regulatory risk

- Enhanced data accuracy and governance

- Real time management visibility for informed decision making

- Stronger competitive positioning within the insurance brokerage market

4. Project Scope

4.1 In Scope

The CRM implementation will include the following capability domains:

- Client and Prospect Management

- Lead and Sales Pipeline Management

- Policy Lifecycle Visibility and Oversight

- Claims, Enquiry, Service Request, and Complaint Tracking

- Document and Communication Management

- Campaign and Engagement Management

- Workflow Enablement and Task Automation

- Reporting, Dashboards, and Business Analytics

- Account Handler Service Scorecard

- User Access Control and Governance

- Integration with Enterprise Systems

- Secure Web and Mobile Accessibility

The CRM will serve as the centralized system of engagement and visibility across the client lifecycle but will not replace core transactional systems. This aligns with industry architecture best practices: CRM = engagement layer and Core broking system = transaction layer.

Core Insurance Broking & Transaction Processing- (Policy underwriting, rating, and pricing engines, Policy issuance, endorsements, Reinsurance placement and treaty management, Full claims processing, adjustment, and settlement systems (beyond tracking/visibility))

Finance & Treasury Functions - (Premium accounting and reconciliation systems, Commission calculation and broker remuneration systems, General ledger, accounts payable/receivable, Treasury and cash management systems)

Advanced Data & Analytics Infrastructure - (Enterprise data warehouse or data lake implementation, Advanced predictive and prescriptive analytics platforms, Business Intelligence (BI) platforms beyond embedded CRM reporting, Data governance frameworks at enterprise level (beyond CRM data scope)

Regulatory & Compliance Systems – (Enterprise AML/CFT/CPF transaction monitoring systems, Sanctions screening engines, Regulatory reporting engines (e.g., NAICOM statutory filings), Full KYC/identity verification platforms (CRM may integrate but not replace)

Document & Content Management - Enterprise Document Management Systems (EDMS), Records management and archival systems, Legal document lifecycle management systems

Human Capital Management - Performance management systems (enterprise-wide), Learning and Development platforms, Recruitment and applicant tracking systems.

IT & Infrastructure - Core network, server, and cloud infrastructure overhaul, Cybersecurity architecture redesign (e.g., SIEM, SOC implementation), Identity and access management systems at enterprise level (beyond CRM roles)

Customer-Facing Digital Platforms - Public websites and portals (unless specifically scoped for CRM integration), Mobile apps beyond CRM access interfaces, Customer self-service portals (unless explicitly included as a CRM module)

Artificial Intelligence & Automation (Beyond CRM Scope) - Enterprise AI/ML model development platforms, Robotic Process Automation (RPA) at enterprise scale, Autonomous decisioning systems.

Any functionality relating to core insurance transactions, financial processing, enterprise analytics, regulatory compliance systems, or IT infrastructure that is not directly required to enable CRM capabilities or integrations is expressly excluded from this phase.

4.3 Scope Boundaries & Assumptions

1. System Role and Architecture - The CRM platform shall function as the system of engagement, providing client lifecycle visibility, workflow management, and coordination capabilities.

It shall not serve as the system of record for policy administration, claims processing, financial transactions, or regulatory reporting, which will remain within existing core systems.

2. Integration Dependency - The effectiveness of the CRM is dependent on integration with existing and or new enterprise systems, including the Core Broking Application, accounting systems, and other relevant platforms.

The CRM will consume and present data from these systems but will not assume ownership of such data.

3. Data Ownership and Governance

- Source systems shall remain the authoritative systems of record for their respective data domains.

- The CRM will maintain reference and operational copies of data for engagement and reporting purposes.

- Data accuracy, completeness, and timeliness are dependent on upstream system quality and integration integrity.

4. Functional Boundaries

- The CRM will support tracking, monitoring, and coordination of activities such as claims, complaints, and service requests.

- It will not perform transactional processing, including underwriting, policy issuance, claims adjudication, or financial postings.

5. Workflow and Automation Scope

- Workflow automation will be limited to business processes within CRM-controlled activities (e.g., task assignment, follow-ups, escalations).

- End-to-end automation across enterprise systems will require additional orchestration or integration layers outside the CRM.

6. Analytics and Reporting

- The CRM will provide operational and descriptive analytics through dashboards and reports.

- Advanced analytics (predictive, prescriptive, portfolio optimization) will require integration with external data and analytics platforms and are not solely dependent on CRM capabilities.

7. Compliance and Regulatory Support

- The CRM will support compliance processes through workflow enforcement, audit trails, and documentation.

- It will not replace enterprise compliance systems or independently ensure regulatory compliance, which remains subject to organizational policies, controls, and oversight.

8. Infrastructure and Technology Dependencies

- Infrastructure upgrades required specifically to enable CRM performance, security, or availability may be undertaken as dependent initiatives.

- Broader enterprise infrastructure modernization is outside the scope of this implementation.

9. Phased Capability Enablement - Capabilities such as Artificial Intelligence, Machine Learning, advanced automation, and customer self-service portals may be implemented in subsequent phases, subject to data readiness and architectural maturity.

10. User Adoption and Change Management Assumption - The realization of CRM benefits is dependent on effective user adoption, process alignment, and change management.

The system will not, in itself, resolve inefficiencies arising from poor process design or non-compliance with defined workflows.

11. Data Migration and Cleansing Assumption

- Data migration into the CRM will be limited to agreed data sets.

- Data cleansing and standardization are prerequisites and remain a shared responsibility between business and technical teams.

12. Scope Control - Any requirements that: extend into core transactional processing, require replacement of existing enterprise systems, or involve non-CRM enterprise capabilities, shall be treated as out of scope unless formally approved through change control.

5. Functional Requirements

The table below shows the detailed system capabilities required.

| S/N | Area of Coverage | Requirement |
| --- | --- | --- |
| 1 | Client, Contact & Account Management | - The system shall maintain a centralized repository of all clients, prospects, insurers, and reinsurers. - Provide a 360-degree client view including policies, premiums, claims, interactions, tasks, and documents. - Track complete interaction history and communication logs across channels. - Maintain structured client notes and engagement records. - Enable multi-level relationship mapping. Support segmentation by revenue, industry, risk type, policy portfolio, and geography. - Support proactive engagement tracking. - Maintain immutable and auditable logs. - Multi-channel engagement via email, calls, portal, chat, optional WhatsApp integration. |
| 2 | Lead, Opportunity & Revenue Management | - The system shall capture leads from multiple channels (web, email, referrals, partners, social platforms). - Automate lead scoring and assignment based on predefined rules. - Convert leads into opportunities. - Track opportunity value, weighted revenue, probability, and expected close date. - Support configurable opportunity lifecycle stages. - Automate follow-up reminders, task assignments, and escalations. - Provide real-time sales pipeline dashboards and revenue forecasting. - Identify cross-sell/up-sell opportunities. - Predictive lead prioritization and churn risk scoring. - AI-driven pipeline optimization. |
| 3 | Policy Lifecycle & Renewal Management | - The system shall provide end-to-end visibility across policy lifecycle stages: quotation, placement, issuance, endorsement, cancellation, and renewal. - Trigger automated renewal alerts (specify number of days, say, 90days - Monitor premium collection status and aging. - Link policy records to client profiles. - Maintain a version-controlled repository for policy documents. - Support integration with insurer portals for real-time updates. - Schedule renewal meetings. |
| 4 | Claims Management | - The system shall do the following: - Log claims notifications - Monitor status progression - Enforce SLA-driven turnaround - Maintain claims documentation - Provide performance dashboards/KPIs, trigger alerts and escalations for overdue stages - Support integration with insurer portals - Provide historical claims analysis for risk insights. - Age analysis. |
| 5 | Enquiry, Service Request & Complaint Management | - The system shall log and categorize enquiries, service requests, and complaints. - Track resolution status and turnaround time. - Trigger escalation workflows. - Maintain consolidated Enquiry & Complaint Management Log. - Generate regulatory reports. - Enable trend analysis for service quality improvement. |
| 6 | SLA & Workflow Automation | - The system shall define configurable SLAs across departments and services. - Track SLA performance across tasks, claims, renewals, and service requests. - Trigger real-time alerts and escalations. - Automate task assignment and approvals. - Support multi-level approval workflows. - Provide workflow visibility dashboards. - Enable continuous improvement through SLA metrics analysis. |
| 7 | Communication & Campaign Management | - The system shall integrate with email/calendar platforms. - Automatically log communications. - Support bulk campaigns and template management. - Track campaign performance and engagement. - Provide AI-driven engagement alerts and opportunity recommendations. - Industry updates to clients. |
| 8 | Document Management | - The system shall enable secure document upload and storage, tagging, categorization, version control, and linking to clients, policies, claims, complaints, and tasks. - Enforce role-based access. - Support retention and archival policies aligned with compliance. |
| 9 | Reporting, Analytics & AI | - The system shall provide executive, Technical, sales, claims, compliance dashboards. - Enable multi-dimensional reporting by client, revenue, policy, industry, risk. - Provide drill-down analytics, ad-hoc report builder, export to Excel/PDF/BI tools. - Predictive analytics for churn, ren - Prescriptive analytics with recommendations. - AI-driven alerts for SLA breaches and engagement opportunities. |
| 10 | Integration Requirements | - The system shall integrate with Core Broking System (policy & premium data), ERP/Finance (invoicing, reconciliation, revenue), insurer portals (status updates), document management systems, communication platforms, and APIs/microservices for future modular expansion. - Support secure connectivity, real-time/batch synchronization, error logging, and reconciliation. |
| 11 | Security & User Management | - The system shall enforce role-based access and segregation of duties. - Support multi-factor authentication, session management, and IP whitelisting. - Maintain comprehensive audit logs and compliance logging. - Align with NDPR, ISO 27001, and internal security policies. |
| 12 | Mobility & Remote Access | - The system shall provide secure web-responsive access for desktops and tablets. - Support native/progressive mobile apps for iOS/Android. - Enable offline functionality with automatic synchronization. - Provide secure remote access via VPN or token-based authentication. |
| 13 | Others | - Customer Survey Management - Loyalty Program Handling |

6. Non-Functional Requirements

Nonfunctional requirements define system performance, security, and operational characteristics.

| S/N | Area of Coverage | Requirement |
| --- | --- | --- |
| 1 | Security & Compliance | - The system shall enforce role-based access control and segregation of duties. - Multi-factor authentication shall be supported. - Sensitive data shall be encrypted using AES 256-bit encryption at rest and TLS 1.3 encryption in transit. - The system shall maintain comprehensive and tamper resistant audit trails. - The platform shall support compliance with NDPR, GDPR where applicable, and align with ISO 27001 information security principles. - Configurable data retention and archival policies shall be enabled. |
| 2 | Performance | - The system shall support a minimum of 500 concurrent users and be scalable to at least 2,000 users. - Dashboard load time shall not exceed 2 seconds under normal operating conditions. - The platform shall provide real time or near real time data updates. - System performance shall remain stable during peak usage periods without material degradation. |
| 3 | Availability & Reliability | - The system shall provide minimum uptime of 99.9 percent annually excluding planned maintenance. - Disaster Recovery capability shall ensure Recovery Time Objective less than 2 hours and - Recovery Point Objective less than 30 minutes. - Automated backup mechanisms shall be implemented. - High availability architecture shall be supported in a secure cloud or enterprise hosted environment. |
| 4 | Scalability & Future Readiness | - The system shall support at least three times current business volume growth across users, clients, policies, and transactions. - Architecture shall be modular to enable future expansion including additional modules such as Reinsurance management and AI driven analytics. - Storage and compute capacity shall scale without major redesign. - Multi-branch and multi-location operations shall be supported. |
| 5 | Usability & Accessibility | - The system shall provide an intuitive and user-friendly interface with guided workflows. - Mobile access capability shall be supported. - Role specific dashboards and views shall be configurable. - Training requirement for power users shall not exceed one business day. - A self-service knowledge base or help support framework shall be available. |

7. Integration Requirements

The CRM shall integrate with:

- Core Broking Application

- ERP System

- Email and communication platforms

- Document management systems

- Insurer and reinsurer portals where technically feasible

- Future digital platforms via API enablement

Integration requirements shall include:

- Secure API connectivity

- Data synchronization rules

- Real time or batch integration capability

- Error logging and reconciliation mechanisms

8. Assumptions & Constraints

8.1 Assumptions

The following assumptions underpin the successful implementation of the CRM initiative:

Management Sponsorship & Governance

- Sustained management sponsorship throughout the project lifecycle

- Timely approval of budget, procurement decisions, and policy changes

- Active oversight and decision-making support

Funding & Resource Commitment

- Approved project funding covering licensing, implementation, integration, migration, training, and contingency costs

- Availability of dedicated internal project resources including Business Process, IT, Legal & Compliance, and Technical Division representatives

- Allocation of subject matter experts from each department for requirements validation and user acceptance testing

Technology Readiness

- Availability of stable IT infrastructure and secure cloud hosting environment

- Reliable network connectivity across all operational locations

- Availability of integration endpoints and API access from existing systems

Data Availability

- Access to existing client, policy, claims, and prospect data for migration

- Availability of historical documentation required for validation and reconciliation

- Cooperation from system owners/stakeholders for data extraction and transformation

Organizational Readiness

- Active participation from all departments in requirements gathering, validation, testing, and training

- Willingness to standardize processes where required

- Alignment between CRM workflows and approved service protocols

8.2 Constraints

The following constraints may impact project timelines, scope, or quality outcomes:

Legacy Data Quality Risks

- Incomplete, inconsistent, or duplicate data in legacy spreadsheets and repositories

- Lack of standardized naming conventions

- Missing historical claims or policy metadata

- Potential need for significant data cleansing prior to migration

Integration Dependencies

- Dependency on insurer and reinsurer portal integration capabilities

- Limited API access from certain third-party systems

- Variability in data exchange standards across partners

- Integration sequencing constraints tied to ERP and Core Broking Application environments

Regulatory & Policy Changes

- Changes in data protection, AML, KYC, or insurance regulations during implementation

- New reporting requirements introduced by regulators

- Internal policy changes affecting workflow configuration

Change Management & Adoption Risk

- Resistance to process standardization

- Variation in digital literacy across departments

- Competing operational priorities affecting user availability

Timeline & Resource Constraints

- Limited availability of key decision makers

- Parallel enterprise initiatives creating resource contention

- Procurement lead times impacting vendor onboarding

9. Acceptance Criteria

The CRM implementation shall be deemed successful when the following measurable and verifiable criteria are met:

| S/N | Acceptance Area | Acceptance Criteria |
| --- | --- | --- |
| 1 | Data Migration & Integrity | - 100 percent of active clients migrated and validated - 100 percent of active policies migrated and reconciled - Data accuracy rate of not less than 98 percent post migration validation - Duplicate records reduced to an agreed acceptable threshold - Formal sign off from business data owners |
| 2 | Functional Readiness | - All approved functional requirements implemented and tested - Workflow automation configured and validated across defined processes - SLA tracking fully operational and measurable - Renewal alerts and escalation triggers validated - Complaint and enquiry management log operational |
| 3 | Reporting & Analytics Readiness | - Executive dashboards live and accessible - Operational KPI dashboards validated by department heads - Claims turnaround reports accurate and reconciled - Pipeline forecasting tools producing consistent outputs - Export functionality operational |
| 4 | Compliance & Security Validation | - System audit trail validated and accessible for review - Role based access controls tested and enforced - Data encryption verified - Regulatory compliance review completed by Compliance unit - Formal security assessment completed and signed off |
| 5 | Performance & Stability | - System performance meets agreed response time benchmarks - No critical defects outstanding at go live - Successful completion of User Acceptance Testing - System uptime meets minimum agreed availability threshold |
| 6 | Adoption & Operationalization | - Minimum 85 percent active user adoption within three months of go live - All departments trained and certified on system usage - Reduction in manual reporting activities demonstrated - SLA measurement reports actively used by management - Formal business sign off confirming operational readiness |
| 7 | Governance Closure | - Steering Committee formal acceptance recorded - Post implementation review completed - Lessons learned documented - Support and maintenance model transitioned to BAU (Business As Usual) |

10. Risks & Mitigation

| S/N | Risk | Impact | Mitigation |
| --- | --- | --- | --- |
| 1 | User Resistance | Low adoption, inconsistent usage, delays in realizing benefits | - Early engagement with stakeholders, structured change management program, role-based training sessions, continuous user support, incentives for adoption |
| 2 | Poor Data Migration | Data inconsistency, missing client/policy information, errors in reporting | - Comprehensive data cleansing and validation before migration, pilot migration testing, reconciliation checks, formal sign-off from business owners |
| 3 | Cost Overrun | Budget impact, delayed project completion, scope creep | - Fixed-scope contracts with vendors, phased implementation, strict project governance, regular budget review, contingency allocation |
| 4 | Security Breach | Regulatory non-compliance, reputational damage, financial loss | - Multi-layered security controls, role-based access, encryption at rest and in transit, multi-factor authentication, regular penetration testing, audit logging, compliance monitoring |
| 5 | Integration Failure | Disrupted workflows, incomplete data flow, operational inefficiencies | - Integration testing with all existing systems, sandbox environment for validation, robust API documentation, fallback mechanisms, phased deployment of integrations |
| 6 | Regulatory Changes | Compliance gaps, rework on workflows, reporting errors | - Continuous monitoring of NDPR, AML, KYC, and insurance regulations, flexible configuration of workflows, proactive updates to system and documentation |
| 7 | Insufficient User Training | Misuse of system, manual workarounds, inconsistent data | - Structured training plan for all user groups, refresher courses, self-service knowledge base, training evaluation metrics, role-specific dashboards |
| 8 | Vendor Dependency | Delays in support, limited customization, escalation challenges | - Clear SLAs, contractually defined support response times, backup support channels, knowledge transfer sessions, exit strategy planning |
| 9 | System Downtime / Performance Issues | Operational disruption, delayed client servicing, SLA breaches | - High-availability cloud or on-premises architecture, disaster recovery plan, proactive monitoring, load testing, maintenance windows and notifications |
| 10 | Scope Creep | Delays, budget overrun, diluted objectives | - Strict scope governance, change request process, approval matrix, regular stakeholder alignment meetings |

11. Success Metrics (KPIs)

The following KPIs will define the successful implementation and adoption of the CRM system:

| S/N | KPI Area | Metric / Target | Measurement / Notes |
| --- | --- | --- | --- |
| 1 | Data Centralization | 100% of active client and prospect records centralized | - Verified by data migration reports and reconciliation sign-off |
| 2 | Operational Efficiency | 20–30% reduction in response and service turnaround time | - Compare pre-CRM baseline vs post-implementation SLA reports |
| 3 | Revenue Optimization | ≥10% increase in sales conversion rate | - Track opportunities converted, cross-sell and up-sell success |
| 4 | Claims & Service Visibility | Improved claims and complaint tracking | - Reduced manual reporting, SLA compliance, audit of service logs |
| 5 | User Adoption | ≥90% active system adoption within 3 months | - Monitored via user login reports and system usage analytics |
| 6 | Reporting & Analytics Usage | Monthly executive dashboard usage | - Dashboard access logs, frequency of report generation |
| 7 | Reporting Accuracy | Accurate, timely reporting | - Validation of reports against source data, error logs minimized |
| 8 | Compliance & Audit Readiness | 100% compliance with NDPR, AML, KYC, and internal governance | - Audit trail verification and compliance review reports |
| 9 | System Performance & Stability | ≥99.9% uptime, no critical defects | - System monitoring logs, RTO (Recovery Time Objective) and RPO (Recovery Point Objective) performance |
| 10 | Continuous Improvement | Number of workflow/process improvements implemented | - Feedback loop, quarterly review of process enhancements |

12. Implementation Roadmap / Timeline

12.1 Phased Deployment Plan

The CRM implementation will be executed in three main phases to reduce risk and ensure business continuity:

| Phase | Duration | Key Deliverables |
| --- | --- | --- |
| Phase 1 – Foundation & Core Modules | 8–10 weeks | Core CRM setup, client & prospect management, policy lifecycle, lead/opportunity tracking, initial integrations with Core Broking System and ERP |
| Phase 2 – Extended Functional Modules | 10–12 weeks | Claims management, service requests, complaints management, document & campaign management, workflow automation |
| Phase 3 – Advanced Analytics & Optimization | 6–8 weeks | Reporting & dashboards, AI/ML predictive analytics, SLA tracking, full user adoption, advanced integrations |

12.2 Milestones

| S/N | Milestone | Target Date / Timeline | Responsible Party |
| --- | --- | --- | --- |
| 1 | Project Kick-off | Week 1 | Project Sponsor / STVG Steering Committee |
| 2 | Requirements Validation Complete | Week 4 | BPM, CRM, Technology and SMEs |
| 3 | Core Modules Configuration | Week 8 | Vendor / Implementation Team |
| 4 | Data Migration Pilot | Week 9 | Technology & Data Owners |
| 5 | Phase 1 Go-Live | Week 10 | All Stakeholders |
| 6 | Extended Modules Go-Live | Week 20 | Project Team / Vendor |
| 7 | Analytics & Dashboard Deployment | Week 26 | Project Team / Vendor |
| 8 | Post-Go-Live Stabilization & Hypercare | Week 27–30 | Technology, BPM, CRM, Vendor Support |
| 9 | Project Closure & Lessons Learned | Week 32 | STVG Steering Committee |

12.3 Dependencies and Critical Path

- Data Migration: Quality and availability of legacy client, policy, and claims data.

- System Integrations: Access to Core Broking System, ERP, insurer/reinsurer portals.

- Regulatory Approvals: NDPR, AML, KYC workflows must be validated before full adoption.

- Training & Adoption: User readiness, acceptance, and engagement levels directly impact go-live success.

- Vendor Deliverables: Timely delivery of modules and configurations.

12.4 Resource Allocation and Governance Structure

| Roles | Responsibilities | Allocation |
| --- | --- | --- |
| Project Sponsor | Oversight, approvals, budget management | Executive-level |
| STVG Steering Committee | Strategic decisions, milestone approvals, risk resolution | Cross-department heads |
| Project Manager | Day-to-day project execution, resource coordination, timeline tracking | Full-time |
| BPM & CRM | Requirements definition, process validation, user training | Full-time during implementation |
| Technology | System setup, integrations, data migration, security | Full-time/Part-time |
| Vendor Implementation Team | CRM configuration, testing, support | Full-time during implementation |
| Subject Matter Experts | Department-specific requirement validation | Part-time |

13. Governance & Roles

13.1 Project Governance Structure

- STVG Steering Committee: Provides strategic guidance, approves major deliverables, ensures alignment with business objectives.

- Project Management Office (PMO): Monitors project progress, manages risks, maintains timeline adherence.

- Change Advisory Board (CAB): Reviews and approves scope changes and configuration requests.

13.2 Roles & Responsibilities

| Roles | Responsibilities |
| --- | --- |
| Executive Sponsor | Overall accountability, budget and resource approval, escalation resolution |
| Project Manager (Head CRM) | Daily coordination, timeline adherence, status reporting |
| BPM Lead | Process validation, requirements alignment, user acceptance testing |
| Technology Lead | Technical setup, system integrations, performance monitoring |
| Vendor Implementation Lead | Configuration, customization, issue resolution |
| Department SMEs | Validation of requirements, participation in testing, user feedback |
| Change Manager | User communication, training strategy, adoption monitoring |

13.3 Decision-Making Protocols & Escalation Paths

- Tier 1: Project team decisions within agreed scope.

- Tier 2: Issues requiring STVG Steering Committee approval (budget, scope, schedule).

- Tier 3: Critical business or regulatory issues escalated to Executive Sponsor.

14. Change Management & Training

14.1 Adoption Strategy

- Early engagement of stakeholders to create ownership.

- Communication plan outlining project goals, benefits, and updates.

- Feedback mechanisms during pilot and rollout phases

- Critical evaluation of the feedback received to ensure concerns are addressed.

14.2 Training Plan

| Training Type | Audience | Duration | Notes |
| --- | --- | --- | --- |
| Role-Based Training | Department end-users | 1–2 days per department | Hands-on sessions with sandbox environment |
| Admin & Power Users | CRM Administrators | 2 days | Configuration, workflow setup, reporting |
| Refresher & Support | All users | 0.5–1-day post-go-live | Address adoption gaps, reinforce best practices |
| Knowledge Base | All users | Ongoing | Self-service access to manuals, FAQs, and training videos |

14.3 Communication Plan

- Regular updates via email, intranet, and town halls.

- Pre-launch awareness campaigns and go-live countdowns.

- Dedicated support channels (chat, hotline, email) during and after rollout

- Walkthrough process to ensure proper understanding.

14.4 Change Readiness Assessment & Support Mechanisms

- Conduct baseline survey to assess digital literacy and readiness.

- Continuous monitoring of adoption metrics and user feedback.

- Provide hypercare support for first 4–6 weeks post-go-live.

15. Glossary / Definitions

| Roles | Responsibilities |
| --- | --- |
| CRM | Customer Relationship Management – system to manage client, prospect, policy, and claims lifecycle. |
| SLA | Service Level Agreement – agreed service turnaround times and response standards. |
| NDPR | Nigeria Data Protection Regulation – governs personal data handling in Nigeria. |
| AML | Anti-Money Laundering – policies to prevent money laundering and related fraud. |
| KYC | Know Your Customer – client verification and identity management processes. |
| SME | Subject Matter Expert – departmental expert responsible for validating business requirements. |
| BAU | Business As Usual – regular operations post-project handover. |
| RTO | Recovery Time Objective – maximum tolerable downtime after system disruption. |
| RPO | Recovery Point Objective – maximum acceptable data loss in case of a system failure. |
| API | Application Programming Interface – allows system-to-system integration. |
| Hypercare | Intensive support period immediately post go-live to resolve issues quickly. |
| UAT | User Acceptance Testing – final validation phase by end-users before go-live. |